## Slide 1: Ditch Optimism Bias and Strategic Misrepresentation for the Pluralistic Organization? Time to Move the Debate Forward
Nuno Gil
Professor of New Infrastructure Development
Research Director and Co-founder, Centre for New Infrastructure Development
The University of Manchester
© Nuno A. Gil. All Rights Reserved
Notes: Like a kaleidoscope in which the view changes as it is rotated, any collaboration can be transformed as issues are addressed in this way

## Slide 2
Motion: Treasury’s optimism bias policy has been a disservice to efforts to create high-performance projects
© Nuno A. Gil. All Rights Reserved

## Slide 3
Project [as an organization] is: a temporary multi-agent system of coordinated action with identifiable goals and boundaries
but also…the subject of such a task
© Nuno A. Gil. All Rights Reserved

## Slide 4: Authority hierarchies legitimized by ownership stakes (firm), regulation (government), employer-employee relationships Markets legitimized by legal contracts; how to ‘buy’ collaboration Clans and meritocracy-based authorities legitimized by homogeneity of logics, backgrounds, beliefs, kinship
Conventional Organizational Structures
© Nuno A. Gil. All Rights Reserved

## Slide 5
Where does the major project fit?
© Nuno A. Gil. All Rights Reserved

## Slide 6
© Nuno A. Gil. All Rights Reserved
Excludability from using the designed artifact | Subtractability (rivalry) of preferences for the final design choices | 
 | Low (Modular Design) | High (Integral Design)
High (Individual) | Individuals assemble their own systems of modules Personal computer, personal library, personal wardrobe, photo album | Private goods: producers design indivisible templates with modular variants; or users design for themselves Coffee-maker, hand-knitted sweater, single-family house
Low (Shared) | Individuals share modules and/or modular/mix-and- match designs Social networks, open source software, public library | Social dilemma! Indivisible designed artifacts to be shared in use by many heterogeneous stakeholders Project-based collaborative networks to deliver public services and infrastructure
In the realm of social dilemmas!

## Slide 7
Implications
© Nuno A. Gil. All Rights Reserved

## Slide 8
Structure
© Nuno A. Gil. All Rights Reserved

## Slide 9
(...)
(...)
(...)
At the core: a collective action problem
©Nuno A. Gil, All Rights reserved
The core is porous, coalition-led
Governance at the core is ‘flat’
Heterogeneous claimants
High rivalry and conflict
It’s either/or…but people wish it was and/both

## Slide 10
(...)
(...)
(...)
At periphery: how to ‘buy’ collaboration?
©Nuno A. Gil, All Rights reserved
Periphery is closed
Use of competitive bidding/market to find partners
Use of legal contracts to simulate hierarchy
Need to evolve from ‘arranged marriage’ into sustainable long-term relationship VERY, VERY DIFFICULT!!

## Slide 11
Performance
© Nuno A. Gil. All Rights Reserved

## Slide 12
Traditional Performance Definition
© Nuno A. Gil. All Rights Reserved
Fixed scope + on time + within budget rooted in unitary organization /authority hierarchy assumption
Gantt charts --- developed for scheduling factory work in early 1900s
CPM developed by DuPont in the 40s.
PERT/Earned value … developed by the US Navy in the 50s
Monte Carlo… invented in the 40s to plan nuclear weapons projects

## Slide 13
Against this definition, major projects consistent underperform
© Nuno A. Gil. All Rights Reserved

## Slide 14
Common explanations & implications
Strategic misrepresentation (‘lying’)
Optimism bias (‘technical incompetence’)
Lack of planning (‘managerial incompetence’)
Buyer-supplier flexible contracts
© Nuno A. Gil. All Rights Reserved
Alliancing, NEC option C
Lean management stuff
Training
Humongous contingency & controls
Time to move the debate forward!!

## Slide 15
Collaboration
© Nuno A. Gil. All Rights Reserved

## Slide 16
Antecedents of Collaboration
Higher-order goal unifying autonomous stakeholders
Interdependence of resources
Prior history of working together (‘familiarity breeds trust’)
Long-term relationships (‘shadow of the future’)
Face-to-face interaction
Convenor with authority to intervene (‘honest broker’)
© Nuno A. Gil. All Rights Reserved

## Slide 17
Urgency is at odds with consensus
Consensus cannot be rushed
Large groups need more time to deliberate
Large , heterogeneous groups need even more time
But in project-based work collaborative process is time-bound
Hence risk is real that collaboration unravels
impasse, defections, deferred commitments, free-riding, ‘white elephants’
© Nuno A. Gil. All Rights Reserved

## Slide 18: Cooperative Types in General Human Population [Kurzban and Houser 2005, p.1803]
Cooperators (13% of general population) contribute to others at a cost to themselves, uninfluenced by others’ contribution. This behavior resembles pure altruism
Reciprocators (63%) may contribute to others at a cost to themselves, but only insomuch that others are also contributing. Such behavior suggests reciprocity.
Free riders (20%) contribute significantly less than others (but usually more than nothing) regardless of others’ contributions. This behavior fits the image of a narrowly self-interested individual.
The remaining 4% are too inconsistent to be categorized
Complicating matters we’ve people…
© Nuno A. Gil. All Rights Reserved

## Slide 19
Where does this leave us?
© Nuno A. Gil. All Rights Reserved

## Slide 20
© Nuno A. Gil. All Rights Reserved
Rethink how we define performance
Ideation
Planning
Implementation

## Slide 21
And for as long as we remain stuck…
© Nuno A. Gil. All Rights Reserved
Let’s create structures to bring out the best of people in consensus-oriented organizations

## Slide 22
Polycentric Governance
© Nuno A. Gil. All Rights Reserved
Let problem-solving fluctuate through relationships of deference!

## Slide 23
Nested structure of umpires
© Nuno A. Gil. All Rights Reserved
Umpires must hold moral high-ground by being impartial and evidence-based

## Slide 24
And going back to our motion…
© Nuno A. Gil. All Rights Reserved
Don’t ditch major project contingencies …you need organizational slack to cope with individual claims without undermining public legitimacy
But risk is real of a self-fulfilling prophecy
So there’s a trade-off !

## Slide 25
Collective action is always a struggle...but evidence gives us reasons to be optimistic
© Nuno A. Gil. All Rights Reserved
Final Thought